Estimates for Home Renovation Activity

This activity is to accompany the unit “Time is Money.”

Directions: Using the chart below, calculate the costs of labor for Bidder One and Bidder Two to renovate a kitchen with a new tile floor and new cabinets. Fill in the appropriate blanks.  All labor should be calculated at a cost of $14/man-hour.  Calculate the actual costs.  Subtract the Actual Cost from the Total Costs of Bidder One and Bidder Two to determine the profit.

| Bidder One | Bidder Two | Actual Time and Costs |
| --- | --- | --- |
| New Cabinets $918 | New Cabinets $918 | New Cabinets $918 |
| Tile Flooring $1100 | Tile Flooring $1100 | Tile Flooring $1100 |
| Remove Cabinets and Flooring - 3 MH Cost $42 | Remove Cabinets and Flooring - 5 MH Cost $70 | Remove Cabinets and Flooring - 4 MH Cost $56 |
| Install Cabinets - 8 MH Cost $112 | Install Cabinets - 10 MH Cost $140 | Install Cabinets - 9 MH Cost $126 |
| Install Tile - 6 MH Cost $84 | Install Tile - 7 MH Cost $98 | Install Tile - 6.5 MH Cost $91 |
| Cleanup - 3 MH Cost $42 | Cleanup - 3.5 MH Cost $49 | Cleanup - 4 MH Cost $56 |
| Total Cost _$2298_ | Total Cost _$2375_ | Actual Cost _$2347_ |
| Actual Cost _$2347_ | Actual Cost _$2347_ |  |
| Profit $ -49 | Profit $ 28 |  |

Estimates for Home Renovation Activity

This activity is to accompany the unit “Time is Money.”

Directions: Using the chart below, calculate the costs of labor for Bidder One and Bidder Two to renovate a kitchen with a new tile floor and new cabinets. Fill in the appropriate blanks.  All labor should be calculated at a cost of $14/man-hour.  Calculate the actual costs.  Subtract the Actual Cost from the Total Costs of Bidder One and Bidder Two to determine the profit.

| Bidder One | Bidder Two | Actual Time and Costs |
| --- | --- | --- |
| New Cabinets $918 | New Cabinets $918 | New Cabinets $918 |
| Tile Flooring $1100 | Tile Flooring $1100 | Tile Flooring $1100 |
| Remove Cabinets and Flooring - 3 MH Cost $________ | Remove Cabinets and Flooring - 5 MH Cost $________ | Remove Cabinets and Flooring - 4 MH Cost $________ |
| Install Cabinets - 8 MH Cost $________ | Install Cabinets - 10 MH Cost $________ | Install Cabinets - 9 MH Cost $________ |
| Install Tile - 6 MH Cost $________ | Install Tile - 7 MH Cost $________ | Install Tile - 6.5 MH Cost $________ |
| Cleanup - 3 MH Cost $________ | Cleanup - 3.5 MH Cost $________ | Cleanup - 4 MH Cost $________ |
| Total Cost _______ | Total Cost _______ | Actual Cost _______ |
| Actual Cost _______ | Actual Cost _______ |  |
| Profit _______ | Profit _______ |  |