Man-Hours and Bidding Projects:

Pool Installation Activity

This activity is to accompany the unit “Time is Money.”

Name: ___________________________					Date: ________

Scenario. You want a pool built in your backyard.  This job will require 220 feet of pipe and a cement foundation that costs $4,000.   A six man crew with a cost of $15 per man-hour can do the installation in 7 hours.  The clearing, excavation, and preparation of the area will cost an additional $3,000.  The liner, pump, filter, etc. costs $3,500.

1. What will the labor cost be?

2.  How long would it take a 3 person crew to do this job?

3.  What would the labor cost be if there were 2 workers?

4.  What will the project cost? (Include labor, pipe, site preparation, and the liner/pump)

Man-Hours and Bidding Projects:

Pool Installation Activity

KEY

This activity is to accompany the unit “Time is Money.”

Name: ___________________________					Date: ________

Scenario. You want a pool built in your backyard.  This job will require 220 feet of pipe and a cement foundation that costs $4,000.   A six worker crew with a cost of $15 per man-hour can do the installation in 7 hours.  The clearing, excavation, and preparation of the area will cost an additional $3,000.  The liner, pump, filter, etc. costs $3,500.

1. What will the labor cost be?

6 x ($15/hr) x 7hr = $630

2.  How long would it take a 3 person crew to do this job?

(6 workers) x (7 hr) = (3 workers)  x (y hr)

y=14 hr for a 3-person crew

3.  What would the labor cost be if there were 2 workers?

(6 workers) x (7 hr) = (2 workers) x (y hr)

y=21 hr

2 x ($15/hr) x 21 hr = $630

4.  What will the project cost? (Include labor, pipe, site preparation, and the liner/pump)

$4000 + $630 + $3000 + $3500 = $11,130